PaperPilot – GenAI Research Paper Assistant

PROJECT PROGRESS REPORT

Team: Team-1

Team Members: Harish Kumar (Lead Developer - AI & Backend)

Kalpana Bhardwaj (Frontend & UI/UX)

Vansh (Research & Requirement Analysis)

Faculty Superviser: Mr. Saqib

Mentor: Mr. Zuber

University: Jagannath University

Project Live Tracking & Source Code:

- GitHub Repository: https://github.com/Harishyadav44/PaperPilot-GenAI

- Jira Scrum Board: PG Sprint 1 - PaperPilot GenAI - Scrum Board - Jira

# 1. Project Abstract

PaperPilot is an advanced, web-based GenAI Research Assistant designed to streamline the academic research process. By leveraging Retrieval-Augmented Generation (RAG) and Large Language Models (LLMs), the system allows users to upload lengthy research papers and instantly extract context-aware insights, summaries, and structured notes.

# 2. Technology Stack Implemented

- Frontend Interface: Streamlit (Python)

- Core Backend Pipeline: LangChain Framework

- LLM Engine: Groq API (Model: llama-3.3-70b-versatile)

- Vector Database & Embeddings: ChromaDB and HuggingFace (all-MiniLM-L6-v2)

- PDF Processing: PyPDF2

# 3. System Architecture Design

The core of PaperPilot operates on a strict RAG workflow to ensure the AI generates answers based solely on the uploaded document context.

Figure 1: High-Level System Architecture and RAG (Retrieval-Augmented Generation) Pipeline of PaperPilot.

## Workflow Breakdown

- Ingestion:
Text is extracted from the uploaded PDF document.

- Processing:
Text is chunked and converted into vector embeddings.

- Storage:
Embeddings are securely stored in a local ChromaDB instance.

- Retrieval & Generation:
User queries trigger a semantic search, and the relevant context is passed to the Groq API (Llama-3) to generate a highly accurate, natural language response.

# 4. 6-Week Agile Development Plan (Progress Track)

The project execution strictly follows the proposed 6-week development plan. Below is the detailed status report up to the current review phase (End of Week 4).

## Phase 1: Week 1 – Planning (Completed)

- Sprint Goal:
Define project scope and architecture.

- Key Tasks Executed:
Requirement gathering, defining PaperPilot features, selecting the technology stack, creating the GitHub repository, and designing the architecture diagram.

- Deliverables Achieved:
Software Requirements Specification (SRS) document, finalized Architecture Diagram, and initial Product Backlog.

## Phase 2: Week 2 – Prototype (Completed)

- Sprint Goal:
Build a basic working prototype.

- Key Tasks Executed:

Designed UI wireframes, completed initial backend setup, developed the PDF upload module, and integrated basic LLM summarization capabilities.

- Deliverables Achieved:

A working Python prototype capable of summarizing research papers.

Figure 2: Low-Fidelity UI Wireframes and Dashboard Navigation Flow.

## Phase 3: Week 3 – AI Features (Completed)

- Sprint Goal:

Develop the core GenAI pipeline.

- Key Tasks Executed:

Successfully implemented the RAG pipeline, created embeddings, set up the vector database, and developed the core logic for the Q&A chatbot.

- Deliverables Achieved:

A functional backend paper Q&A chatbot.

## Phase 4: Week 4 – Integration (Recently Completed – Current Review Phase)

- Sprint Goal:

Integrate frontend and backend systems.

- Key Tasks Executed:

Built the full Streamlit UI dashboard, connected all backend APIs to the frontend, successfully displayed AI summaries, and added the interactive chat interface.

- Deliverables Achieved:

A fully integrated, functional web application system ready for review.

# 5. Current System Status (As of Week 4)

The PaperPilot application has successfully achieved its primary objective. The frontend UI and backend RAG pipeline are fully integrated. Users can securely upload a PDF, generate an AI summary, extract structured notes, and ask direct questions via the chatbot interface.

Figure 3: Secure User Authentication and Login Interface.

Figure 4: Document Ingestion and Automated PDF Processing Module.

Figure 5: Automated Context-Aware Summarization using Groq Llama-3.

Figure 6: Extraction of Key Points and Structured Notes from the uploaded document.

Figure 7.1

Figure 7.2

Figure 7(7.1, 7.2) : Real-time Interactive Q&A Chatbot retrieving exact technical data (Incubation Period & IPC Measures) from the Vector Database.

# 6. Upcoming Milestones (Pending Approval)

Upon successful review of the integrated system, the team will initiate the final two phases of the development plan:

- Week 5 – Optimization:

Focus on bug fixing, improving LLM prompts, adding citation extraction, adding export functionality, and comprehensive system testing.

- Week 6 – Deployment:

Finalizing the project report, deploying the system, and preparing the final presentation.